5.4.1 Sprint 1 – Project Setup, Architecture Scaffolding, and Authentication

Sprint Objective:
Establish the foundational technical environment, repository structure, and core security mechanisms required for subsequent development.

Phase 1: Environment and Repository Setup

- Initialise the GitHub repository with appropriate branching strategy (e.g. main, dev, feature branches).

- Define the high-level folder structure for frontend, backend, and NLP pipeline components.

- Configure development environments for React, Node.js/Express, and Java NLP modules.

- Establish consistent coding standards and commit message conventions to support maintainability.

Phase 2: Backend and Frontend Scaffolding

- Create the basic React application shell, including routing and placeholder views.

- Scaffold the Node.js/Express backend with core middleware (CORS, body parsing, request logging).

- Verify frontend–backend communication through a simple health-check API endpoint.

Phase 3: Authentication and Security Foundations

- Implement secure user authentication using bcrypt for password hashing.

- Integrate JWT-based stateless session management.

- Create protected API routes to ensure that only authenticated users can upload and analyse documents.

- Validate authentication flows using basic test users.

Sprint Deliverables:

- Working frontend and backend skeletons.

- Secure authentication and authorisation mechanism.

- Verified communication between system layers.

5.4.2 Sprint 2 – Document Upload, File Handling, and Extraction Pipeline

Sprint Objective:
Enable secure document ingestion and ensure reliable text extraction from supported file formats.

Phase 1: Secure File Upload and Validation

- Implement document upload endpoints supporting PDF, DOCX, and XLSX formats.

- Enforce file size limits, MIME-type validation, and sanitisation checks.

- Ensure temporary file storage and controlled lifecycle management to reduce data exposure risks.

Phase 2: Text Extraction Integration

- Integrate Apache Tika (and OCR fallback where required) for text extraction.

- Handle multi-page, multi-column, and mixed-content documents.

- Validate extracted text for completeness and readability.

Phase 3: Backend–NLP Pipeline Integration

- Define JSON-based data exchange format between backend and NLP pipeline.

- Ensure extracted text is correctly forwarded for downstream processing.

- Log extraction errors and implement fallback handling for corrupted or unreadable files.

Sprint Deliverables:

- Secure document upload workflow.

- Reliable text extraction pipeline.

- Structured data passed successfully into the NLP layer.

5.4.3 Sprint 3 – Core NLP Pre-processing, Topic Modelling, and NER

Sprint Objective:
Implement the analytical core of the system, focusing on transforming unstructured text into structured, machine-interpretable data.

Phase 1: Text Pre-processing Pipeline

- Implement tokenisation, sentence segmentation, stopword removal, and lemmatisation.

- Introduce finance-aware token retention to preserve domain-specific terminology.

- Benchmark processing times to ensure compliance with performance requirements.

Phase 2: Topic Modelling

- Implement TF-IDF vectorisation and Latent Dirichlet Allocation (LDA).

- Identify dominant financial themes within documents.

- Evaluate topic coherence and adjust parameters as necessary.

Phase 3: Named Entity Recognition (NER)

- Integrate financial-domain NER models to extract entities such as monetary values, dates, organisations, and reporting periods.

- Convert NER outputs into structured JSON objects.

- Validate entity accuracy against sample documents.

Sprint Deliverables:

- Fully operational NLP pre-processing pipeline.

- Topic modelling results with interpretable outputs.

- Structured financial entity extraction supporting downstream analysis.

5.4.4 Sprint 4 – Summarisation, Anomaly Detection, and Explainability

Sprint Objective:
Enhance analytical depth by generating explainable summaries and detecting potential financial anomalies.

Phase 1: Extractive Summarisation

- Implement TextRank-based extractive summarisation.

- Ensure numerical stability and factual accuracy in generated summaries.

- Prepare summaries for later evaluation using ROUGE and BLEU metrics.

Phase 2: Rule-based Anomaly Detection

- Define interpretable anomaly rules aligned with financial domain expectations.

- Implement traffic-light classification (Green, Amber, Red).

- Associate each anomaly flag with a clear rationale to support explainability.

Phase 3: System Integration and Transparency

- Ensure summarisation and anomaly outputs integrate cleanly with previous NLP stages.

- Verify that all analytical decisions can be traced back to extracted entities or rules.

- Refine outputs to align with explainable AI principles.

Sprint Deliverables:

- Reliable extractive summaries.

- Transparent, rule-based anomaly detection module.

- End-to-end analytical workflow within the NLP pipeline.

5.4.5 Sprint 5 – Testing, Refinement, and Project Consolidation

Sprint Objective:
Stabilise the system, validate requirements, and finalise documentation for submission and evaluation.

Phase 1: Testing and Validation

- Conduct unit testing across frontend, backend, and NLP components.

- Perform integration testing to validate full document processing workflows.

- Execute performance and security testing against defined non-functional requirements.

Phase 2: Usability Review and Refinement

- Review system outputs with respect to clarity, relevance, and usability.

- Refine UI presentation of summaries, entities, and anomaly indicators.

- Address usability feedback and correct identified issues.

Phase 3: Documentation and Final Review

- Finalise technical documentation, system diagrams, and code comments.

- Ensure traceability between requirements, implementation, and testing outcomes.

- Prepare the system for final demonstration and academic assessment.

Sprint Deliverables:

- Fully tested and stable prototype.

- Complete documentation and evaluation readiness.

- System aligned with all functional and non-functional requirements.